# PROJECT CHARTER

Project Title: Vendora – AI Integrated eCommerce Store
 Date: 24 April 2026
 Project Duration: 30 Days
 Project Manager: Iraj Fatima

## 1. Project Overview

### Purpose

Vendora aims to design and deliver a streamlined, AI-enabled eCommerce platform that reduces operational friction for small-scale sellers. The project focuses on leveraging intelligent automation to accelerate product listing creation, enhance content quality, and improve overall customer engagement. The end goal is to provide a practical, easy-to-use system that enables sellers to transition from idea to live product listing with minimal effort and technical overhead.

### Background

A significant segment of small online sellers faces recurring challenges that limit growth and efficiency:

- Content Creation Bottleneck: Generating compelling, professional product descriptions is time-consuming and often results in low-quality listings that fail to convert.

- Low Customer Retention: Basic eCommerce implementations lack intelligent product discovery mechanisms, leading to missed cross-selling opportunities and early user drop-off.

- Tool Complexity: Existing platforms frequently introduce unnecessary complexity, creating a steep learning curve for sellers who require simplicity and speed.

Vendora addresses these constraints through a focused, automation-driven approach:

- Simplified Commerce Interface: A unified platform offering a clean buyer storefront and an intuitive seller dashboard for product and order management.

- AI-Driven Content Generation: Automated generation of high-quality product descriptions using minimal seller input, improving listing consistency and professionalism.

- Intelligent Recommendation Engine: Context-aware product suggestions designed to increase user engagement, session duration, and potential sales conversions.

## 2. Project Objectives

The project is structured around delivering a controlled, high-impact Minimum Viable Product (MVP) within defined constraints:

- Deliver a fully functional eCommerce MVP within a fixed 30-day timeline, adhering to strict scope boundaries

- Enable sellers to rapidly create and publish product listings using AI-generated descriptions with minimal manual effort

- Implement a basic recommendation engine to enhance product discovery and improve buyer engagement

- Develop a responsive, user-centric interface that ensures ease of use for both buyers and sellers

- Achieve system reliability and usability through structured end-to-end testing and iterative validation

- Integrate AI services via APIs in a lightweight and controlled manner, avoiding unnecessary architectural complexity or dependency risks

## 3. Project Scope

### In Scope

- Product Management (CRUD):
 Full capability for sellers to create, view, update, and delete product listings, including basic metadata and images.

- Shopping Cart Functionality:
 Client-side cart management enabling users to add, update, and remove items prior to order placement.

- Order Management System:
 Backend-supported order processing and storage, allowing sellers to track and manage incoming orders.

- Seller Dashboard:
 A centralized interface for sellers to manage products and monitor order activity with minimal operational complexity.

- AI-Based Description Assistant:
 Integration with external AI APIs to generate product descriptions based on minimal input, with manual override capability.

- Payment Gateway Integration:
 Integration with a payment gateway to support transaction processing at a fundamental level (no advanced financial features).

- Basic Recommendation Engine:
 Rule-based or lightweight logic to suggest related products, aimed at improving user engagement and session continuity.

- Frontend and Backend Implementation:

  - Frontend: Next.js with Bootstrap for responsive UI

  - Backend: Express.js for API handling and business logic

  - Database: Supabase for structured data storage

- System Deployment:
 Deployment of the application to a cloud hosting platform (e.g., Vercel), ensuring accessibility and demonstrability.

### Out of Scope

- Domain Purchase and Management:
 Domain registration, DNS configuration, and related ownership responsibilities will be handled by the client/customer.

- Advanced Payment Features:
 Features such as refunds, subscriptions, multi-currency handling, or financial reporting are excluded.

- Advanced Analytics and Reporting:
 No dashboards for sales insights, user behavior tracking, or performance analytics.

- Multi-Vendor Scalability Enhancements:
 The system will not support complex multi-tenant architecture or large-scale vendor onboarding.

- Real-Time Features:
 No implementation of real-time notifications, live updates, or event-driven communication systems.

- Mobile Application Development:
 Native or cross-platform mobile apps are not in scope; focus remains on web application only.

- High-Scale Production Optimization:
 Performance tuning for large-scale traffic, distributed systems, or enterprise-grade scalability is not included.

## 4. Key Deliverables

The project will produce a set of clearly defined tangible outputs aligned with MVP delivery and operational readiness:

- End-to-End eCommerce Web Application:
 A fully integrated system covering product listing, browsing, cart management, order processing, and payment flow within the defined scope.

- Seller Dashboard Module:
 A functional interface enabling sellers to manage product listings (CRUD), monitor orders, and oversee basic store operations.

- Buyer-Facing Storefront:
 A responsive and intuitive interface allowing users to browse products, view details, add items to cart, and complete purchases.

- AI Description Assistant Integration:
 Implementation of AI-powered functionality for automated product description generation, including fallback/manual editing support.

- Product Recommendation Engine:
 A lightweight system for suggesting related products to enhance engagement and improve potential conversion rates.

- Backend API Layer:
 Well-structured RESTful APIs handling business logic, data processing, AI integration, and system communication.

- Database Design and Implementation:
 Structured schema and data models implemented using Supabase, ensuring data consistency and efficient retrieval.

- Payment Gateway Integration (Basic):
 Functional integration enabling transaction processing within the defined MVP constraints.

- Deployment-Ready System:
 Application hosted on a cloud platform (e.g., Vercel), configured for accessibility and demonstration.

- Tested and Validated MVP:
 Completion of end-to-end testing, bug resolution, and usability validation to ensure system reliability within scope.

## 5. Stakeholder Summary

The following table summarizes key stakeholders based on their roles, interest, influence, and engagement strategy, aligned with the stakeholder analysis report:

| Stakeholder | Role / Responsibility | Interest Level | Influence Level | Engagement Strategy |
| --- | --- | --- | --- | --- |
| Project Manager / Team Lead | Overall planning, coordination, execution, and decision-making | Very High | Very High | Manage Closely |
| Development Team | System design, development, integration, and testing | High | High | Manage Closely |
| Sellers (Primary Users) | Product listing, platform usage, and core business interaction | Very High | High | Manage Closely |
| Buyers (End Users) | Product browsing, purchasing, and engagement | High | Medium | Keep Satisfied |
| AI Service Providers | Provide AI APIs for description generation and recommendations | Medium | High | Keep Satisfied |
| Payment Gateway Providers | Enable transaction processing and payment validation | Medium | High | Keep Satisfied |
| Hosting & Database Providers | Infrastructure support, system availability, and data management | Medium | Medium | Monitor |
| Legal & Regulatory Authorities | Ensure compliance with data usage and eCommerce regulations | Low | Low–Medium | Monitor |

### Stakeholder Prioritization Insight

- Critical Stakeholders: Project Manager, Development Team, Sellers

- High-Priority Stakeholders: Buyers, AI Service Providers, Payment Gateway Providers

- Moderate/Low Priority Stakeholders: Hosting Providers, Legal Authorities

## 6. Project Milestones

The project milestones are structured to reflect a phased, execution-driven approach, ensuring early validation of core functionality before introducing AI dependencies—fully aligned with the feasibility and schedule strategy.

| Milestone | Timeline | Description / Outcome |
| --- | --- | --- |
| Project Initiation & Architecture Finalization | Day 1 – Day 4 | Finalize system architecture, technology stack, database schema, and API structure. Establish development environment and confirm project scope boundaries. |
| Core System Development (MVP Foundation) | Day 5 – Day 12 | Develop essential eCommerce functionality including seller dashboard, product management (CRUD), buyer storefront, cart system, and order handling (without AI). |
| Functional Prototype Completion | Day 12 | Deliver a working prototype where users can list products and simulate purchase flow. This milestone validates core system stability before AI integration. |
| AI Integration Phase | Day 13 – Day 20 | Integrate AI APIs for product description generation and implement the recommendation engine. Ensure fallback mechanisms and optimize API interactions. |
| System Testing & Optimization | Day 21 – Day 26 | Conduct end-to-end testing, fix defects, refine UI/UX, and improve performance. Validate system reliability and usability under defined scenarios. |
| Deployment & Final Delivery | Day 27 – Day 30 | Deploy the application to a hosting platform, perform final validations, and prepare the system for demonstration and submission. |

## 7. Assumptions

- Infrastructure Availability:
 Reliable internet connectivity will be maintained throughout development, testing, and deployment phases.

- AI Service Accessibility:
 Third-party AI APIs (e.g., OpenAI or Gemini) will remain available, stable, and within acceptable usage limits during the project lifecycle.

- Team Commitment and Performance:
 All team members will actively contribute, adhere to assigned responsibilities, and meet agreed deadlines.

- Tooling Reliability:
 Development and collaboration tools (e.g., GitHub, VS Code, hosting platforms) will operate without significant disruption.

- Scope Stability:
 The project scope will remain fixed as defined in the MVP, with no major feature additions or requirement changes during execution.

- Standard Development Environment:
 Required hardware and software environments will remain functional and sufficient for development needs.

## 8. Constraints

- Time Constraint:
 A fixed 30-day timeline imposes strict scheduling discipline, limiting flexibility for rework or feature expansion.

- Budget Constraint:
 The project must be executed within a restricted budget (~$100–$150), covering hosting and AI API usage, with no external funding.

- Resource Constraint:
 A small team (5–6 members) necessitates efficient task allocation and limits parallel development capacity.

- Technical Constraint:
 Dependence on third-party AI APIs introduces potential risks related to availability, latency, and output consistency.

- Scope Constraint:
 The project is strictly MVP-focused, prohibiting inclusion of advanced features beyond the defined scope to prevent schedule overruns.

- Scalability Limitation:
 The system is designed for limited-scale deployment, not for high-traffic or enterprise-level usage.

## 9. High-Level Risks

The following risks represent key threats to project delivery, aligned with the defined MVP scope, timeline, and technical approach:

| Risk Category | Description | Impact |
| --- | --- | --- |
| AI Dependency Risk | Reliance on third-party AI APIs may result in service unavailability, rate limits, or inconsistent output quality. | May affect core AI features such as description generation and recommendations. |
| Schedule Risk | AI integration and debugging may take longer than planned, particularly during the integration phase. | Potential delay in milestone completion and final delivery timeline. |
| Performance Risk | Inefficient API calls or poorly optimized database queries may degrade system responsiveness. | Reduced user experience and system reliability. |
| Team Coordination Risk | Miscommunication, unclear task ownership, or uneven workload distribution within a small team. | Slower development progress and reduced productivity. |
| Scope Creep Risk | Introduction of additional features beyond the defined MVP scope. | Timeline overruns and dilution of core deliverables. |

## 10. Success Criteria

The project will be considered successful if:

- Timely Delivery:
 The complete eCommerce MVP is developed, tested, and deployed within the defined 30-day timeline.

- Functional Completeness:
 All core features—including product management, cart, order processing, and payment flow—operate as specified within scope.

- AI Feature Effectiveness:
 Sellers can generate usable product descriptions through AI assistance, with acceptable accuracy and consistency.

- User Experience Validation:
 Buyers can seamlessly browse products, add items to cart, and complete the purchase flow without major usability issues.

- Recommendation Utility:
 The product suggestion mechanism effectively supports product discovery and enhances engagement.

- System Reliability:
 The platform demonstrates stable performance with no critical defects and acceptable response times under normal usage conditions.

- Scope Adherence:
 The final product strictly aligns with the defined MVP scope, with no uncontrolled feature expansion.

## 11. Approval Section

This section formalizes authorization for project execution and confirms alignment among core development stakeholders and the customer-side representative. In accordance with standard project governance practice, approval signifies agreement on scope boundaries, deliverables, constraints, and execution approach.

### Approval Matrix

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager | Iraj Fatima |  | 25/04/2026 |
| Planning Lead | Ahmad Saleem |  | 25/04/2026 |
| Control Lead | Misal Fatima |  | 25/04/2026 |
| Requirements Lead | Hasnain Asif |  | 25/04/2026 |
| Validation Lead | Safa Saeed |  | 25/04/2026 |
| Technical Lead | Muhammad Saad |  | 25/04/2026 |
| Customer Representative (Product Owner) |  |  | 25/04/2026 |

## Final Project Authorization Statement

By signing this document, all stakeholders acknowledge and approve the formal initiation of the Vendora – AI Integrated eCommerce Store project.

The project is authorized as a controlled MVP initiative, designed to deliver a functional eCommerce platform enhanced with AI-driven capabilities, within a fixed 30-day timeline and defined resource constraints.

Execution is approved under the following conditions:

- Strict adherence to defined scope (MVP boundaries)

- No unauthorized feature expansion beyond approved deliverables

- Compliance with feasibility constraints (time, budget, technical dependencies)

- Continuous coordination among stakeholders to ensure timely delivery

Vendora is officially approved for execution as a low-risk, high-learning-value AI-enabled eCommerce system, with success dependent on disciplined scope control, structured milestone delivery, and effective team coordination.