# FEASIBILITY ANALYSIS REPORT

Project Title: Vendora – an AI integrated eCommerce store

Prepared By: Iraj Fatima, Ahmed Saleem, Misal Fatima, Muhammad Saad, Hasnain Arif, Safa Saeed

Date: 24/4/2026

# 1. Executive Summary

This feasibility study evaluates the practicality of developing Vendora, an AI-integrated eCommerce platform designed to simplify online selling for small vendors. The scope covers core marketplace features (product listings, cart, orders, seller dashboard) enhanced with AI-driven product description generation and product recommendations.

The analysis confirms that:

- Technically, the system is achievable using modern, well-supported technologies with manageable complexity.

- Economically, the project requires minimal investment while delivering high learning and product value.

- Operationally, the workflow is simple, user-friendly, and supported by a capable team.

- Schedule-wise, the project can be completed within a strict 30-day timeline using structured milestones.

- Legally, risks are low due to minimal data handling and controlled API usage.

Final Recommendation:

Proceed with development. The project is viable, low-risk, and aligned with both academic and practical objectives.

# 2. Project Overview

## 2.1 Problem Statement

Many small sellers want to sell online but face three main "stoppers":

- The "Blank Page" Problem: Writing good product descriptions is hard and takes too much time. Most sellers end up with boring or messy listings that don’t sell.

- Missed Sales: In basic shops, buyers often look at one item and leave. Without a way to show them similar products, the seller loses out on extra sales.

- Complexity: Most tools are too complicated. Sellers need a simple way to list an item, see who bought it, and get paid without a steep learning curve.

## 2.2 Proposed Solution

We are building a clean, "automated" eCommerce store that uses AI to do the heavy lifting for the seller.

- The Core System:

  - For Buyers: A simple website where they can browse products, add them to a cart, and place an order.

  - For Sellers: A straightforward dashboard to list products and track new orders.

- How the AI Helps:

  - The Description Assistant: When a seller uploads a product, the AI writes a professional description for them based on just a few keywords. This saves time and makes the shop look high-end.

  - The Suggestion Engine: The system automatically looks at what a customer is viewing and suggests two other items they might like. This keeps customers on the site longer and helps sell more products.

# 3. Technical Feasibility

## 3.1 Technology Stack

    - Frontend: Next.js + Bootstrap will be used to build a responsive and fast-loading eCommerce interface. Next.js supports server-side rendering which improves performance and SEO, while Bootstrap helps in quickly designing a clean and user-friendly layout for both buyers and sellers.

    - Backend: Express.js will be used to handle all backend operations such as managing products, processing orders, handling user authentication, and connecting with external services like AI APIs. It is lightweight and efficient for building REST APIs.

    - Database: Supabase will be used to store product data, user accounts, and order information. It provides a managed database with real-time features and simplifies backend development.

    - AI:  OpenAI API or Gemini API will be used to implement the description assistant and basic recommendation logic. It allows automatic generation of product descriptions based on keywords provided by sellers, reducing manual effort.

## 3.2 System Architecture

The system follows a client-server architecture. The frontend (Next.js) sends requests to the backend (Express.js) through REST APIs. The backend processes these requests, stores and retrieves data from Supabase, and communicates with the AI API to generate product descriptions. The response is then sent back to the frontend for display. This modular architecture ensures scalability and easy maintenance.

## 3.3 Technical Requirements

The system requires a stable internet connection for development, API communication, and deployment. Hosting platforms such as Vercel or similar services will be used to deploy the frontend and backend. Access to AI APIs is required for implementing intelligent features. Development tools such as VS Code, GitHub, and Figma will be used for coding, version control, and UI design.

## 3.4 Implementation Complexity

- Product-Listing: Low – Product listing involves simple form input, image upload, and database storage.

- Cart: Medium – Cart functionality requires managing user selections, updating quantities, and maintaining session state.

- Orders: Medium – Order processing involves backend logic, data storage, and tracking user purchases.

- AI: Medium – AI integration requires handling API requests, processing responses, and ensuring fallback mechanisms if the service fails.

## 3.5 Risks & Mitigation

- AI failure: If the AI API fails or is unavailable, sellers will have the option to manually enter product descriptions.

- Performance: System performance will be improved using optimized API calls, efficient database queries, and frontend optimizations.

- Data issues: Proper validation and error handling will be implemented to ensure data consistency and prevent incorrect entries.

## 3.6 Conclusion

The system is technically feasible as it uses reliable and widely supported technologies. The integration of AI through APIs reduces development complexity, and the overall system can be implemented within the given time frame. The risks involved are manageable, making the project practical and achievable.

# 4. Economic Feasibility

## 4.1 Cost Estimation

- Hosting: Cloud infrastructure for buyer and seller interfaces is estimated at $50–$100. This covers reliable uptime for the 30-day development and initial launch phase.

- Database: We will utilize open-source or free-tier cloud database solutions (such as PostgreSQL or Firebase) that fit within our current scale.

- AI: Costs will be based on API token usage for the Description Assistant and Suggestion Engine. Initial testing and MVP launch are estimated at $20–$50.

- Tools: The team will use community-edition IDEs, open-source libraries, and free project management tools.

## 4.2 Resources

- Team: 5 members

- Duration: 1 month (Fixed timeline to prevent labor-cost inflation).

- Infrastructure: Personal hardware and university-provided laboratory resources.

## 4.3 Benefits

- Tangible: A fully functional, deployment-ready eCommerce platform with integrated AI capabilities, capable of processing orders and generating product content.

- Intangible: Practical experience in AI API integration and full-stack development.

- Professional Portfolio: A high-quality project that demonstrates technical competence to future employers.

- Market Research: Gathering data on how small sellers interact with AI tools.

## 4.4 Cost-Benefit

The project demonstrates a high "value-to-cost" ratio. By spending approximately $150 on infrastructure, the team delivers a system that solves the "Blank Page" problem for sellers—a service that typically costs significantly more in manual labor or premium SaaS subscriptions. The investment is minimal compared to the potential for technical growth and the creation of a marketable product.

## 4.5 Conclusion

The Vendora project is economically feasible. The low overhead costs, combined with the use of free-tier developer tools and the high return in both technical assets and student learning, make this a low-risk, high-reward investment. The project can be completed within the existing budget without requiring external funding.

# 5. Operational Feasibility

## 5.1 Workflow & Process

The system is structured around a seamless and logical operational cycle:

- Onboarding: Sellers access the platform via a centralized management dashboard.

- Product Creation: Admin users input primary descriptors, triggering the AI Assistant to draft a

- comprehensive listing. Sellers retain final control to review and approve the content before it goes live.

- Browsing: Customers navigate a responsive storefront to explore and select available merchandise.

- Conversion: The Suggestion Engine utilizes viewing patterns to recommend relevant products, facilitating a streamlined path from cart addition to final checkout.

- Fulfillment: Transaction data is logged in the database, automatically refreshing the seller's order management interface.

## 5.2 Team Capability

Our group maintains a diverse and proficient skill set, encompassing Full-Stack Development (Next.js/Express.js), Database Management (Supabase), and specialized UI/UX Design. We utilize established communication protocols and GitHub for version control to ensure efficient code integration and dependency management across all six members.

## 5.3 User Interaction

- Seller Perspective: Optimized for administrative efficiency, focusing primarily on inventory management and sales monitoring.

- Buyer Perspective: Designed for intuitive discovery through search and automated recommendations. The minimalist interface is engineered to ensure a negligible learning curve for all users.

## 5.4 Operational Risks

- Team Coordination: To mitigate the risk of disproportionate workloads, we conduct daily sync-ups to monitor task progress and resource allocation.

- Learning Curve: Potential challenges regarding AI API limitations are addressed through dedicated research and prototyping phases early in the development cycle.

## 5.5 Conclusion

Vendora is operationally viable. The project utilizes a highly capable team, a refined workflow, and proactive risk management strategies that align with standard industry practices.

# 6. Schedule Feasibility

## 6.1 Project Timeline

- Week 1: Setup & planning:

- Finalize tech stack (e.g., React/Next.js, Express.js, Stripe for payments).

- Database schema design (Products, Users, Orders).

- UI/UX wireframing for the "Simple Dashboard" and Buyer Storefront.

- API credentials setup for AI integration (OpenAI/Gemini).

- Week 2: Core development:

- Build the Seller Dashboard: Product CRUD (Create, Read, Update, Delete) operations.

- Develop the Buyer Storefront: Product grid, individual product pages, and shopping cart logic.

- Implement user authentication for sellers.

- Week 3: Integration:

- Description Assistant: Connect the backend to an LLM API to generate descriptions from keywords.

- Suggestion Engine: Develop logic to filter and display "Related Products" based on categories and tags.

- Integration of secure checkout flow.

- Week 4: Testing & finalization:

  - End-to-end testing (from product listing to simulated purchase).

  - Refining AI prompt engineering for better description quality.

  - Bug fixes and UI polishing.

  - Deployment to a live hosting environment (e.g., Vercel or AWS).

## 6.2 Milestones

To ensure the project stays on track, the following progress markers have been established:

    - Milestone 1: Architecture Approval (End of Day 4) – Database and API structures are locked.

    - Milestone 2: Functional Prototype (End of Day 12) – Users can manually list and "buy" products without AI features.

    - Milestone 3: AI Synchronization (End of Day 20) – Description Assistant and Suggestion Engine are fully operational.

## 6.3 Schedule Risks

Despite the focused scope, two primary risks to the timeline exist:

- API Integration Delays: Connectivity issues or prompt engineering "hallucinations" could slow down Week 3.

  - Mitigation: Implement a "Template Fallback" system where standard descriptions are used if the AI fails to respond within 5 seconds.

- Scope Creep: Adding extra features (like advanced analytics or complex shipping calculators) could derail the 30-day goal.

  - Mitigation: Use Strict Parallel Execution. One developer handles the core eCommerce logic while another focuses exclusively on the AI prompts and integration.

## 6.4 Conclusion

The schedule for Vendora is highly feasible. By prioritizing "automation over complexity," the project avoids the common pitfalls of long-term development cycles. The 30-day window provides ample time to build the core marketplace features while leaving a dedicated 25% of the timeline (Week 3) specifically for AI integration, ensuring the "Description Assistant" and "Suggestion Engine" are polished and functional.

# 7. Legal Feasibility

## 7.1 Data Usage

The system will operate on a minimal data collection model aligned with basic privacy principles.

- Only essential data will be stored:

  - Customer name, contact details, and order information

  - No sensitive personal data (e.g., financial credentials, CNIC, biometric data)

- Cart data is handled via localStorage, reducing server-side exposure

- Data handling approach:

  - Avoid unnecessary data retention

  - Use secure transmission (HTTPS) for all requests

  - Apply basic input validation to prevent misuse

Assessment: Low regulatory risk due to limited data scope and absence of sensitive data storage.

## 7.2 API Compliance

The AI functionality (product description generation and recommendations) depends on third-party APIs.

- Compliance strategy:

    - Strict adherence to API provider Terms of Service

    - No attempt to reverse engineer or misuse API outputs

    - Avoid sending confidential or personally identifiable information to AI APIs

- Usage boundaries:

    - AI is used only for content generation and suggestions, not for decision-making involving sensitive data

Assessment: Risk is manageable if API documentation and usage limits are strictly followed..

## 7.3 Intellectual Property

The platform must ensure that all content—especially AI-generated—is compliant with IP standards.

- Product data:

  - Sellers are responsible for uploading original or authorized content (images, product details)

- AI-generated descriptions:

  - Generated dynamically; risk of duplication exists but is minimal for short descriptions

- Preventive controls:

  - Avoid copying content from external marketplaces

  - Encourage original listings

  - Optional disclaimer: “Descriptions are AI-generated and may require review”

Assessment: Moderate risk, mitigated through user responsibility and basic content guidelines.

## 7.4 Legal Risks

Key legal exposure areas and mitigation:

## Data Privacy Risk:

Risk of improper handling of user data.

      - Mitigation: Limit data collection, enforce HTTPS, and avoid storing sensitive information.

## API Dependency Risk:

Violating third-party API terms or exceeding usage limits.

      - Mitigation: Strict adherence to API documentation, implement usage monitoring and fallback mechanisms.

## Content Ownership Risk:

Sellers may upload copyrighted or unauthorized product images/content.

      - Mitigation: Add terms of use placing responsibility on sellers and implement basic content review guidelines.

## AI Content Reliability Risk:

AI-generated descriptions may produce inaccurate or generic content.

      - Mitigation: Provide manual editing options and display AI disclaimer.

Assessment: No high-risk legal dependencies; risks are operational and controllable.

## 7.5 Conclusion

The project is legally feasible within the defined scope.

    - No handling of highly regulated data (e.g., financial or medical)

    - AI usage remains non-sensitive and assistive

    - Legal exposure is low to moderate and can be effectively managed through:

      - Compliance with API policies

      - Minimal data handling practices

      - Clear content ownership responsibility

# 8. Overall Conclusion

The Vendora project is fully feasible across all major dimensions.

- Technical feasibility is strong due to the use of scalable, industry-standard tools.

- Economic feasibility is favorable with low cost and high return in terms of skills and deployable output.

- Operational feasibility is validated through a simple workflow and competent team structure.

- Schedule feasibility is realistic with clearly defined sprints and milestones.

- Legal feasibility presents low to moderate risk, all of which are manageable through standard practices.

From a strategic standpoint, the project maintains a lean scope with high impact, avoiding unnecessary complexity while delivering meaningful functionality.

## Final Decision:

Proceed with implementation without scope expansion. Maintain strict focus on core features and AI integration.

# 9. Assumptions & Limitations

## Assumptions

      - Stable internet connectivity will be available throughout development and testing.

      - AI APIs (e.g., OpenAI or Gemini) will remain accessible and within free/affordable usage limits.

      - Team members will consistently contribute and meet deadlines.

      - Required development tools (VS Code, GitHub, hosting platforms) will function without disruption.

      - No major changes in project scope during the development cycle.

## Limitations

      - Time Constraint:

The 1-month timeline restricts the addition of advanced features such as payment gateways, analytics dashboards, or real-time notifications.

## Scope Limitation:

The system is intentionally limited to core eCommerce functionality; it is not a full-scale commercial platform.

## AI Dependency:

System quality partially depends on third-party AI responses, which may vary in accuracy.

## Scalability Constraint:

The architecture is optimized for MVP-level usage, not high-traffic production environments.

## Testing Limitation:

Limited time reduces the ability to conduct extensive real-world user testing.