# Definition of Done – Vendora (AI Integrated eCommerce Store)

Project Name: Vendora
Date: April 28, 2026
Project Manager: Iraj Fatima

## 1. Introduction

The Definition of Done (DoD) establishes the completion criteria for all Vendora project deliverables. A deliverable is considered DONE only when it has been implemented, reviewed, tested, approved, and properly documented and stored.

## 2. Definition of Done Principles

A deliverable is marked as DONE only if:

- Fully aligned with approved scope (MVP boundaries)

- Meets all functional requirements (FRS)

- Reviewed by assigned lead (SPM/SRE)

- Approved by Project Manager / Technical Lead

- Tested with no critical (P1) defects

- Code pushed to GitHub repository

- Deployed or deployable (where applicable)

- Documentation completed and stored (GitHub)

- Follows defined coding, UI, and documentation standards

## 3.1 SPM Core Deliverables (Project Management)

| Deliverable | Definition of Done | Acceptance Criteria | Owner | Status |
| --- | --- | --- | --- | --- |
| Business Case | Business justification completed | Problem, feasibility, and benefits defined | SPM Lead | Completed |
| Project Charter | Charter finalized and approved | Objectives, scope, and stakeholders defined | SPM Team | Completed |
| Stakeholder Identification | Stakeholders documented | Roles, interest, and influence mapped | SPM Team | Completed |
| Risk Register | Risk document created | Key risks identified (AI, schedule, performance, scope) | Control Lead | Completed |
| Scope Document | Scope baseline defined | In-scope and out-of-scope clearly listed | SPM Team | Completed |
| Feasibility Study | Feasibility validated | Technical, operational, economic, and schedule feasibility covered | SPM + SRE | Completed |
| WBS | Work breakdown completed | All tasks structured and assigned | SPM Team | Completed |
| CPM | Critical path defined | Task dependencies mapped | SPM Team | Completed |
| Gantt Chart | Project schedule created | 30-day execution plan defined | SPM Team | Completed |
| Resource Plan | Resources allocated | Roles, tools, and responsibilities mapped | SPM Team | Completed |
| Quality Plan | Quality standards defined | Testing, review, and validation strategy included | SPM Team | Completed |
| DoD Document | DoD finalized | Aligned with SPM and SRE deliverables | SPM + SRE | Completed |

## 3.2 SRE Deliverables (System & Engineering)

| Deliverable | Definition of Done | Acceptance Criteria | Owner | Status |
| --- | --- | --- | --- | --- |
| System Architecture | Architecture designed | Frontend (Next.js), Backend (Express), DB (Supabase) defined | Technical Lead | Completed |
| Requirements (FRS) | Requirements finalized | All functional requirements aligned with scope and MoSCoW prioritization | SRE Team | Completed |
| Database Design | Schema implemented | Normalized tables (Products, Orders, Users) | Technical Lead | Completed |
| Backend API | API layer completed | CRUD APIs, order APIs, and AI endpoints functional | SRE Team | In Progress |
| Frontend UI | UI implemented | Seller dashboard and buyer storefront functional | SRE Team | In Progress |
| AI Integration | AI services integrated | Description generation and recommendation engine working with fallback | SRE Team | In Progress |
| Shopping Cart | Cart system implemented | Add/remove/update items with session persistence | SRE Team | Completed |
| Order System | Order processing implemented | Order capture, storage, and seller view functional | SRE Team | In Progress |
| Authentication | Authentication system implemented | Seller login/logout and route protection working | SRE Team | Completed |
| Prototype | Functional MVP ready | Product listing → browsing → cart → checkout flow works | SRE Team | In Progress |
| Testing Plan | Testing strategy defined | Unit, integration, and UAT scenarios documented | SRE Team | Completed |
| System Testing | System validated | No critical bugs, end-to-end flows verified | SRE Team | In Progress |
| Deployment | System deployed | Hosted on Vercel with working APIs | Technical Lead | Pending |

## 4. Acceptance Criteria (System-Level DoD)

The Vendora system is considered fully DONE only if:

### Seller Capabilities

- Sellers can log in and access dashboard

- Sellers can create, update, and delete products

- Sellers can view and manage orders

### Buyer Capabilities

- Buyers can browse product catalog

- Buyers can view product details

- Buyers can add/remove items from cart

- Buyers can complete checkout

### AI Features

- Product descriptions are generated from keywords

- Manual override is available

- Related product recommendations are displayed

### System Validation

- Data is correctly stored in the database (Supabase)

- APIs respond within acceptable performance limits

- No critical system failures

- System is deployed and accessible

## 5. Quality Gates

Before marking any module as DONE:

| Quality Gate | Requirement |
| --- | --- |
| Code Quality | No major code issues; follows standards |
| Functional Testing | All related functional requirements validated |
| Integration Testing | Works with other modules without failure |
| Performance | Acceptable response time |
| Bug Status | No critical (P1) bugs |
| Documentation | Updated and properly stored |

## 6. Final Completion Criteria

The Vendora MVP is officially considered DONE when:

- All Must Have (MoSCoW) requirements are implemented

- The system is fully deployable and accessible online

- AI features are functional (even if basic)

- No critical defects remain

- All deliverables are reviewed, approved, and documented

- The final system strictly adheres to the Project Charter scope.