## Resource Allocation: Vendora (AI-Integrated Store)

| ### Resource (Tool/Tech) | ### Task Coverage |
| --- | --- |
| Next.js | Frontend development, storefront, and seller dashboards. |
| Bootstrap | Modern UI styling and responsiveness for engagement modules. |
| Express.js | Backend APIs for core platform and order handling. |
| Supabase / PostgreSQL | Database management for products, users, and system validation. |
| OpenAI / Gemini API | AI-driven product descriptions and intelligent engagement. |
| Git + GitHub | Version control and collaborative infrastructure. |
| ClickUp / Figma | Task management and UI/UX design for the engagement phase. |
| Vercel | Deployment and hosting of the Vendora infrastructure. |
| MS Word / Excel | Documentation, scheduling, and cost planning for the project. |

## Team Resource Allocation

Technical Stack:

  - Frontend: Next.js(Storefront, Seller Dashboard, State Management).

  - Styling: Bootstrap (Responsive layouts and UI).

  - Backend: Express.js (API handling and authentication).

  - Database: Supabase / PostgreSQL (Product and user data management).

  - AI Integration: OpenAI / Gemini API (Product description generation).

  - DevOps: Vercel (Deployment) & GitHub (Version control).

- Team Members:

  - Iraj Fatima (Project manager): Controls scope, manages risks, and ensures the 30-day goal is met.

  - Ahmad Saleem (Planning Lead / PM): Oversees WBS execution, scheduling, and documentation.

  - Misal Fatima (Control Lead / DevOps): Manages infrastructure, hosting, and risk/quality plans.

  - M. Hasnain Asif (Requirements Lead / Backend): Focuses on APIs, auth, and database integration.

  - Safa Saeed (Validation Lead / QA): Responsible for UI standard checks and system testing.

  - Muhammad Saad (Technical Lead / AI & Frontend): Handles AI logic, storefront UI, and prototypes.

## Cost Estimation (Time as Cost Unit)

Because Vendora includes complex elements like AI integration and infrastructure setup, the effort is calculated based on a 30-day schedule.

### Assumptions

- Total Students: 6

- Average Working Hours per Day: 3

- Estimated Duration: 30 Working Days

### Formula & Calculation

#### Total Effort=Number of Students×Working Hours per Day×Number of Days

=6×3×30

=540 Person-Hours

## Final Cost Summary

| Metric | Value |
| --- | --- |
| Students | 6 |
| Hours/Day | 3 |
| Duration | 30 Days |
| Total Effort | 540 Person-Hours |

Final Statement:

The complete Vendora project is estimated to require 540 total team working hours. This covers the entire lifecycle from initial infrastructure validation to final AI-integrated deployment and documentation.