# Quality Plan – Vendora AI Integrated eCommerce Store

The purpose of this Quality Plan is to ensure that the Vendora system is developed in alignment with defined requirements, technical standards, and project constraints. Quality management will be enforced across all phases including planning, design, development, AI integration, testing, and deployment.

This plan ensures that the system remains reliable, usable, and consistent, while also addressing AI-related uncertainties and tight timeline risks.

# 1. Acceptance Criteria

The project will be considered acceptable if:

- All core modules (Product, Cart, Order, Dashboard) are fully functional

- AI-generated product descriptions are usable and editable

- Checkout and order flow works without failure (critical path stability)

- No critical or high-severity bugs exist in the final system

- System matches all defined functional and non-functional requirements

- Application is successfully deployed (e.g., Vercel) and accessible

- All documentation is complete, reviewed, and properly formatted

- Project is delivered within the 30-day timeline

# 2. Quality Objectives

The primary quality objectives are:

- Deliver a fully functional MVP within defined scope and constraints

- Ensure system reliability, especially in checkout and order processing (R-07)

- Maintain acceptable AI output quality with fallback mechanisms (R-08, R-09)

- Provide a user-friendly interface for both sellers and buyers

- Ensure data consistency and integrity (R-02)

- Achieve stable deployment with minimal downtime (R-13)

- Maintain structured team coordination using ClickUp (R-14)

- Ensure complete and reviewed documentation

- Perform end-to-end testing before final delivery (R-15)

# 3. Quality Standards

The following standards will be enforced:

### Documentation Standards

- All documents must be reviewed before approval

- Requirements must be clear, complete, and non-conflicting

- Diagrams (WBS, DFD, etc.) must be properly labeled

### Development Standards

- Code must be modular, readable, and maintainable

- Proper API structure using REST principles (Express.js)

- Error handling must be implemented (especially for AI & payments)

- Version control must follow structured Git workflows

### UI/UX Standards

- Interface must be responsive (Next.js + Bootstrap)

- Navigation flow must be simple and intuitive

- Forms and inputs must be validated

### AI Integration Standards

- AI outputs must be reviewable and editable by users

- Fallback mechanisms must exist (manual templates if API fails)

- API usage must be optimized to avoid rate limits

### Testing Standards

- All critical features must be tested (especially checkout, auth, AI)

- No incomplete modules in final submission

- System must meet both functional and basic performance expectations

# 4. Quality Control Activities

To maintain quality, the following activities will be performed:

### Peer Review

Each team member reviews others’ work to identify errors, inconsistencies, or missing elements.

### Requirement Validation

Requirements are checked early for clarity and completeness to avoid rework.

### Prototype & UI Review

Figma designs and frontend screens are reviewed for usability and logical flow.

### Task Monitoring using ClickUp

- Tasks are assigned and tracked in ClickUp

- Deadlines and priorities are monitored

- Progress is reviewed regularly to avoid delays (R-12)

### Code Review & Version Control

- Code is reviewed before merging

- GitHub is used to manage branches and avoid conflicts (R-14)

### Testing & Verification

- API testing using Postman

- Frontend debugging using Chrome DevTools

- End-to-end testing for checkout and order flow (R-07)

### AI Output Validation

- Generated descriptions are manually reviewed

- Prompt tuning applied where necessary (R-09)

### Deployment Testing

- Pre-deployment checks on Vercel

- Performance and timeout validation (R-13)

### Checklist Verification

A checklist is used before submission to ensure all deliverables are complete.

### Final Proofreading

All documentation is checked for formatting, consistency, and correctness.

# 5. Quality Metrics

| Quality Metric | Description | Target |
| --- | --- | --- |
| Missing Requirements | All requirements must be identified and documented | 0 |
| Incomplete Deliverables | All modules must be completed | 0 |
| Critical System Bugs | No major failures in checkout, auth, or core flow | 0 |
| AI Failure Rate | AI should not fail without fallback | < 5% |
| Untested Features | All features must be tested | 0 |
| Requirement Conflicts | No contradictions in requirements | 0 |
| Deployment Failures | System must deploy successfully | 0 |
| API Failure Impact | System must remain functional if AI fails | Minimal |
| Unreviewed Documents | All documents must be reviewed | 0 |
| Deadline Delay | Project must be completed on time | 0 Days |

# 6. Quality Assurance Responsibility

Quality is a shared responsibility across the team:

- Project Manager (SPM Lead)
Ensures timeline adherence, scope control, and overall quality governance

- Requirements Lead (SRE Lead)
Responsible for requirement accuracy, diagrams, and documentation quality

- Technical Lead
Ensures code quality, architecture consistency, and API reliability

- AI Integration Lead
Responsible for AI output quality, API stability, and fallback mechanisms

- QA Lead
Oversees testing activities, bug tracking, and validation processes

- Development Team Members
Responsible for implementing, testing, and reviewing their assigned modules

- Final Team Review
Entire team validates the system before submission

# 7. RACI Matrix (Quality Management Responsibility)

The RACI matrix defines clear ownership and accountability for quality-related activities across the Vendora project.

Legend:

- R (Responsible): Executes the task

- A (Accountable): Final decision authority (only one per task)

- C (Consulted): Provides input

- I (Informed): Kept updated

## 7.1 Roles

| Role | Description |
| --- | --- |
| Project Manager (SPM Lead) | Oversees project execution, scope, and quality governance |
| Requirements Lead (SRE Lead) | Ensures requirement clarity and documentation quality |
| Technical Lead | Responsible for architecture, backend, and system integrity |
| AI Integration Lead | Handles AI APIs, output quality, and fallback mechanisms |
| QA Lead | Manages testing, validation, and defect tracking |
| Development Team | Implements features and performs peer reviews |

## 7.2 RACI Matrix

| Activity | Project Manager | Requirements Lead | Technical Lead | AI Lead | QA Lead | Dev Team |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement Validation | A | R | C | C | C | I |
| Scope Control | A | C | C | C | I | I |
| Architecture Design | I | C | A | C | C | R |
| Database Design | I | C | A | I | C | R |
| API Development | I | C | A | C | C | R |
| Frontend Development | I | C | A | I | C | R |
| AI Integration | I | C | C | A | C | R |
| Code Review | I | C | A | C | C | R |
| Testing Plan | I | C | C | C | A | R |
| System Testing | I | I | C | C | A | R |
| Bug Fixing | I | I | A | C | R | R |
| Deployment | A | I | R | C | C | R |
| Documentation Review | A | R | C | C | C | I |
| Final Validation | A | C | C | C | R | R |

The RACI model ensures clear accountability and eliminates ambiguity in execution. Each quality activity has a single accountable owner to prevent decision conflicts, while collaboration is maintained through responsible and consulted roles.

## Final Statement

This Quality Plan ensures that Vendora is not just completed, but delivered as a stable, usable, and risk-aware system.

By focusing on critical flows (checkout), AI reliability, and strict timeline discipline, the team reduces the probability of failure and ensures a controlled MVP delivery instead of a rushed, unstable product.