Vendora – AI Integrated eCommerce Store

Scope, Constraints & Assumptions

| Project: | Vendora | Date: | 25 April 2026 |
| --- | --- | --- | --- |
| Project Manager: | Iraj Fatima | Duration: | 30 Days |

# 1. Introduction

This document defines the scope, constraints, and assumptions for the Vendora – AI Integrated eCommerce Store project. It establishes clear boundaries for what will and will not be built, identifies the limitations within which the team must operate, and records the conditions assumed to hold true during planning and execution.

Vendora is a 30-day MVP initiative targeting small-scale sellers. It delivers a streamlined eCommerce platform with AI-assisted product listing, a buyer storefront, order management, and a basic recommendation engine — all built with Next.js, Express.js, and Supabase.

# 2. Project Scope

The project scope is restricted to an MVP implementation focused on delivering core eCommerce functionality enhanced with lightweight AI capabilities. Scope boundaries are fixed for the duration of the project; no additions or changes are permitted without formal re-approval.

## 2.1 In-Scope Features

The following features are approved for development and delivery within the 30-day timeline:

| Feature | Category | Description |
| --- | --- | --- |
| Product Management (CRUD) | Seller Side | Sellers can create, view, update, and delete product listings including metadata and images. |
| Shopping Cart | Buyer Side | Client-side cart management — add, update, and remove items before order placement. |
| Order Management System | Seller Side | Backend order processing and storage; sellers can track and manage incoming orders. |
| Seller Dashboard | Seller Side | Centralized interface for product management, order monitoring, and basic store operations. |
| AI Description Assistant | AI Feature | AI API integration to auto-generate product descriptions from minimal input, with manual override. |
| Payment Gateway Integration | Transaction | Basic integration for transaction processing. No advanced financial features included. |
| Recommendation Engine | AI Feature | Rule-based engine to suggest related products and improve user engagement. |
| Frontend Implementation | Technical | Next.js with Bootstrap for a responsive, user-friendly storefront and dashboard. |
| Backend Implementation | Technical | Express.js for API handling, business logic, and system communication. |
| Database | Technical | Supabase for structured data storage, schema design, and efficient retrieval. |
| System Deployment | Infrastructure | Deployment to a cloud platform (e.g., Vercel) for accessibility and demonstration. |
| User Authentication | Technical | User will be authenticated for their specific role before allowing any access to website resources to keep site and user access secured. |

## 2.2 Out-of-Scope Features

The following items are explicitly excluded from the current project. Any request to include these during execution constitutes a scope change and must be deferred to a future phase:

| Excluded Feature | Rationale / Notes |
| --- | --- |
| Domain Purchase & Management | Domain registration, DNS configuration, and related responsibilities are the client's responsibility. |
| Advanced Payment Features | Refunds, subscriptions, multi-currency handling, and financial reporting are excluded. |
| Advanced Analytics & Reporting | No sales dashboards, user behavior tracking, or performance analytics. |
| Multi-Vendor Scalability | Complex multi-tenant architecture or large-scale vendor onboarding is not supported. |
| Real-Time Features | No real-time notifications, live updates, or event-driven communication systems. |
| Mobile Application Development | Native or cross-platform mobile apps are excluded; web application only. |
| High-Scale Production Optimization | No performance tuning for large-scale traffic or enterprise-grade scalability. |
| Multi-Language Support | No internationalization or localization features. |
| Inventory Forecasting | Demand prediction and inventory management tools are not included. |
| Complex Authentication | Authentication is limited to a basic implementation; advanced mechanisms are excluded. |
| Email Service | E-mail Notification and updates will not be implemented. |
| Seller Customization | Seller unique dashboard customization is not allowed and will not be implemented in this phase. |

# 3. Project Constraints

Constraints are fixed limitations within which the Vendora project must be developed and delivered. Unlike risks, constraints are certain — they cannot be removed but must be managed.

| Constraint Type | Description | Impact on Project |
| --- | --- | --- |
| Time | Fixed 30-day delivery timeline. | Strict scheduling; no room for rework or unplanned feature additions. |
| Budget | ~$100–$150 covering hosting and AI API usage only. | No premium tools; restricts third-party integrations. |
| Technical | Relies on third-party AI APIs — no custom model training. | Limited control over AI output quality, latency, and availability. |
| Resource | Small team of 5–6 members with varying expertise in backend and AI. | Limits parallel development; skill gaps may slow integration work. |
| Scope | Strictly MVP-focused; no features beyond defined deliverables. | Prevents scope creep; any additions must be deferred to future phases. |
| Scalability | Designed for limited-scale deployment only. | Not suitable for high-traffic or enterprise-grade usage. |
| Quality | Zero Critical Bug: No “Priority 1” bugs are permitted in production branch by Day 30 | Ensures a reliable launch and a professional MVP that actually functions for buyers and sellers. |
| Security | Data Minimization: The system is constrained to store only essential buyer and seller metadata. | Maintains Legal Feasibility by avoiding the need for high-level security audits and sensitive data handling |
| Technical | Manual Override Requirement: The system must provide a manual input field for description if API is slow | Act as a vital Mitigation strategy against AI dependency risks, keeping the store functional at all times. |
| Environmental | Tool consistency; All development work must be tracked in ClickUp and pushed to a shared GitHub repository. | Simplifies Operational Feasibility and keeps the focus on the AI integration rather than visual fluff. |
| Integration | Single Region Deployment: The application and database must be deployed to same cloud region like US-East-1 | Reduce latency and technical complexity, making it easier to hit the 30-day deployment goal |
| API Rate Limit | Free/Tier 1 Limits: Restricted to specific RPM and TPM based on model | Requires efficient prompt handling to avoid 429 error code during high volume testing |
| Storage | 500MB database/1GB File limit: Strict cap on total rows and uploaded product image | Forces optimized image uploads to avoid hitting 1GB ceiling within a month. |
| Execution | Serverless Function Timeout: The Hobby “Free” tier has a 10s maximum execution time per request. | Critical risk: If the API takes >10s to generate a description, Vercel will kill the process, returning a error to seller.l |

# 4. Project Assumptions

Assumptions are conditions considered true for planning purposes. If any assumption proves incorrect during execution, the project team must assess the impact and take corrective action. Assumptions are organized by category below.

| Category | Assumption | Detail |
| --- | --- | --- |
| Technical | AI Service Accessibility | Third-party AI APIs (e.g., OpenAI or Gemini) will remain available, stable, and within acceptable usage limits throughout the project lifecycle. |
| Technical | Hosting & Database Uptime | Supabase, Vercel, and other hosting services will maintain reliable uptime with no major disruptions. |
| Technical | Internet Connectivity | Reliable internet access will be maintained throughout development, testing, and deployment phases. |
| Technical | Tooling Reliability | Development and collaboration tools (e.g., GitHub, VS Code) will function without significant disruption. |
| Technical | Standard Dev Environment | Required hardware and software environments will remain functional and sufficient throughout development. |
| Operational | Team Commitment | All team members will actively contribute, adhere to responsibilities, and meet agreed deadlines. |
| Operational | Scope Stability | Project scope will remain fixed as defined; no major feature additions or requirement changes during execution. |
| User | Seller Accuracy | Sellers will provide accurate and sufficient product information when using the platform. |
| User | Buyer Digital Literacy | Buyers possess basic digital literacy to navigate the platform and complete purchases effectively. |
| Business | Market Demand | There is sufficient demand among small sellers for a simplified, AI-assisted eCommerce solution. |
| Business | AI Value Delivery | AI-generated descriptions will meaningfully enhance product presentation and improve buyer engagement. |
| Project | Linear Developement | Development will follow a linear path where the backend API and database schema are finalized early to avoid frontend rework and future changes to them. |
| Security | Standard Auth Logic | The project assumes that standard authentication providers are sufficient and do not require custom encryption development. |

# 5. Conclusion

The scope, constraints, and assumptions defined in this document serve as the governing baseline for Vendora's execution. All team members and stakeholders are expected to operate within these boundaries throughout the project lifecycle.

Any deviation from the defined scope — whether a feature addition, assumption failure, or constraint change — must be formally raised with the Project Manager for assessment and approval before action is taken.

# 6. Document Approval

By signing below, the designated stakeholders confirm they have reviewed and approved the scope, constraints, and assumptions as defined in this document.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager | Iraj Fatima |  | 25/04/2026 |
| Planning Lead | Ahmed Saleem |  | 25/04/2026 |
| Control Lead | Misal Fatima |  | 25/04/2026 |
| Requirements Lead | Hasnain Asif |  | 25/04/2026 |
| Validation Lead | Safa Saeed |  | 25/04/2026 |
| Technical Lead | Muhammad Saad |  | 25/04/2026 |
| Customer Representative |  |  | 25/04/2026 |